
THE WELLSPRING

A Manual of Best Practices for Strategic Execution & Rapid Delivery of Behavioral Health Facility Development

***The definitive guide for real estate professionals, healthcare leaders, and project teams committed to delivering high-performance behavioral health facilities—on time, on budget, and built for impact. This manual delivers proven strategies, real-world insights, and tactical best practices to streamline planning, accelerate delivery, and ensure operational excel-lence in every phase of development.***

Brian B. Jones



Contents

**Part 1: Setting The Vision**   
Introductioniii A Note from the Authorx

**Chapter 1**   
Foundations of Behavioral Health Real Estate Development1 Unique Complexities of Behavioral Health Care Environments 2 Navigating Licensing, Care Models, and Regulatory Priorities3 Overview of Timelines, Funding Cycles, and Delivery Con-straints4 Establishing the Project’s Mission, Values, and Measurable Goals5

**Chapter 2**   
Strategic Planning & Feasibility Analysis13 Market Studies and Needs Assessments14 Site Selection Criteria Specific to Behavioral Health16 Zoning, Access to Services, and Neighborhood Integration17 Zoning and Entitlements17 Preliminary Budgeting and Pro Forma Modeling18 Risk Identification and Mitigation Strategies19

The Critical Role of Due Diligence in Behavioral Health Real Estate Development20

The Power of Preparation: Know The 6 Phases of Development 30

2. Funding Sources and Capital Stacks72 3. Cost Estimating and Financial Contingency Planning73 4. Owner’s Reserve and Cash Flow Management74 5. Grant Compliance, Philanthropy, and Debt Structuring75

**Chapter 3**  6. Fiduciary Best Practices and Risk Management76

Team Assembly and Leadership Structure43

Defining Core Team Roles44

**Part II: From Concept Thru Permitting**

Selection Criteria and Procurement Approaches54 **Chapter 6**

Contracting Strategies: Progressive Rapid Delivery, De-  
sign-Build, GMAX55

The Owner’s Representative vs. Owner’s Advisor Distinction: Importance of Both!56

Creating Collaborative Team Dynamics and Accountability Models57

Site Selection: Laying the Groundwork for Success79 The Art and Science of Site Selection80 Site and Structure Due Diligence for Buildability81 1. Accessibility: Reaching Those Who Need Care Most82 2. Zoning Laws: Avoiding Regulatory Roadblocks82

**Chapter 4**  3. Proximity to Healthcare Networks83

The Owner’s Advisor – Strategic Leadership at the Core61 The Role of the Owner’s Advisor: A Multifaceted Strategic Leader63

Conducting a Comprehensive Feasibility Study83 Due Diligence: The Essential Risk Mitigation Tool86

Professional Profile: The Modern Owner’s Advisor66 **Chapter 7**

Case Studies in Action67

**Chapter 5**   
Financing Behavioral Health Infrastructure71 1. Capital Planning and Early Feasibility72

Stakeholder Support 91 1. How to Understand and Address Community Needs96 Building Collaboration with Stakeholders, Community Fo-rums, and Advisory Boards100